**Minutes for Meeting 11**

**Date**: Friday 06/11/2015

**Attendees**: Jeremy, Nabilah, Shu Wen(PM), Zhi Hui, Darren Tay  
**Time**: 12:00pm to 3:00pm (3h)

**Pairs (Current):**

1) Jeremy + Nabilah   
2) Darren + Zhi Hui

**Venue**: SMU Library Project Room 2.5

**Agenda**

1. Code Sharing
2. Discussion about UAT results
3. PM Handover (i.e. metrics)
4. Update next iteration schedule based on UAT

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S/N | Agenda (In details) | Brief Details: | Action By: | Due Date |
| 1 | Code Sharing | Final Code Sharing | Pair 1 & Pair 2 | 06/11/2015 |
| 2 | Discussion about UAT results | |  |  |  |  | | --- | --- | --- | --- | | Function | Comments |  |  | | Bootstrap | Name .csv as title |  |  | | Basic App | Dropdown nav bar should match the requirement’s name |  |  | | Basic App 1 | Mild should be 1 (100%), The rest 0% |  |  | | Basic App 1 | Missing “” for CCA name |  |  | | Basic App Category | Missing categories in result (lib,local etc… should have 11) |  |  | |  | Education should be 78%  The rest 0% |  |  | | Basic App Diurnal | 22:00-23:00 should show 98 instead of 97 |  |  | | Top K |  |  |  | | Top K UI | Shorten the naming!  Dropdown nav bar should match the requirement’s name |  |  | | Overuse | Overall Result should show ToBeCautious instead of normal |  |  | | AddBatch | Need show error 2 and 4 not 3 and 5 |  |  | |  | Got negative values! For app usage, need to handle 0 case |  |  | | Heatmap | Should be lobby 0,0 & area1 1,1 & area2 1,1  The rest is correct. |  |  | | DeleteLocation | The result says you did not upload any files. |  |  | | Bootstrap | Nullpointer exception found |  |  | | All | 06/11/2015 |
| 3 | PM Handover (i.e. metrics) | No additional task brought over to Iteration 6. All bugs fixed. | All | 06/11/2015 |
| 4 | Update next iteration schedule based on UAT | Darren and Shuwen will be in-charged of updating SDs, debugging, doing java docs for Boostrap, Adding additional data to Boostrap(AddBatch), DeleteLocation and Top K Functions. Zhihui and Nabilah will be in-charged of updating SDs, debugging, doing java docs for Social Activeness, Heatmap, Basic App and Overuse report. | All | 06/11/2015 |

The meeting was adjourned at 3:00pm. These minutes will be circulated and adopted if there are no amendments reported in the next 24 hours.

Prepared by,

Jeremy Ong

Vetted and edited by,

Yee Shu Wen