**Minutes for Meeting 5**

**Date**: Friday 25/09/2015

**Attendees**: Jeremy, Nabilah, Shu Wen, Zhi Hui (PM), Darren Tay  
**Time**: 12:15pm – 4.30pm

**Pairs (Current):**

1) Jeremy + Shu Wen  
2) Darren + Nabilah

**Venue**: SMU Project Room 2.5

**Agenda**

1. Completion of Iteration 2 (Wrap-up)
   1. SD for diagrams (Pair 1)
   2. PPLog Questions
   3. Pushing of Functions
   4. Confirming of Iteration 3 Schedule
2. New Pairs for Iteration 3
3. Bootstrap function
4. Domain Diagram
5. Critical Path
6. Agenda for next meeting

Details can be found for iteration 3 on <https://docs.google.com/spreadsheets/u/1/d/1U8LG0BXlGYPczp9xnIFViaP86-Oerd2kIQKZnwwWPG4/edit#gid=767896174>

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S/N | Agenda (In details) | Brief Details: | Action By: | Due Date |
| 1a | SD for diagrams | * SD for Basic App Usage Report * SD for Top-K App Usage Report * SD for Smartphone Overuse Report * SD for Deleting Location Data   Need to revise though. | P1 | 27/09/15 |
| 1b | PPLog Questions | * If don’t complete, will be place 0 hours as completion and bring over to Iteration 3. * Can we change the hours (Planned). * Can we delete things on the PPLog. | P1, P2 | 27/09/15 |
| 1c | Pushing of Functions | Iteration 2 is behind time, pushing over to Iteration 3 (refer to schedule)   1. Bootstrap (P1) 2. Class Diagram (P2) | All | - |
| 1d | Confirming of Schedule | Asking both pairs to name their dates and times to complete each of their functions. | PM | 25/09/15 |
| 2 | Roles for iteration 3 | PM: Nabilah  Pair 1: Darren + Shu Wen  Pair 2: Jeremy and Zhi Hui | Info | - |
| 3 | Bootstrap function | Ran through Bootstrap function till current stage  Makes sure team all knows what is going on. | Info | - |
| 4 | Domain diagram | Current Domain diagram has been gone through and changed with bootstrap in terms of data type. | P2 | 18/9/15 |
| 5 | Critical Path | * Have to complete Schedule * Upload to PPLog * Check how to do Critical Path. | Darren, Shu Wen | 25/09/2015 |
| 6 | Agenda and Date of next Meeting | Refer to the schedule planned by PM.  Review the things done, and feedback from presentation to understand what needs to be done by next meeting. | Info | - |

The meeting was adjourned at 4.30pm. These minutes will be circulated and adopted if there are no amendments reported in the next 24 hours.

Prepared by,

Tan Zhi Hui

Vetted and edited by,

Nabilah